**AnonCare**

**Submitted by:**

Ma. Erikka M. Baguio

Josiah Eleazar T. Regencia

Mary Grace Cabolbol

Remarc Balisi

**Submitted to:**

Prof. Orven Ebarle Llantos

**Charter**

**Vision**

Anoncare lets the workers at the MSU-IIT clinic send information to one another through a communication system and also saves data from students and employees in MSU-IIT.

**Mission**

To create a web application that helps communication and passing of data within the MSU-IIT clinic.

**Objectives**

* Within one week after project initiation, the team has already gathered data by interviewing the nurses and the doctors in the clinic.
* Within three weeks after project initiation, the developers will already have a design and plan for the project’s architecture.
* After one week, the developers will come up with a product backlog and be also able to identify the critical path.
* After six weeks, the API is already finished together with API testing.
* After one week, a secured authentication in the system is already done.
* After five weeks, front end of the project is already finished.
* After one week, all documents is updated.
* After one week, the system is already deployed in the cloud.
* After one week, test for client.

**Principles**

* Medical data is secured between the user/s and his/her/their doctor/s.